Risk Register:

| ID | Risk Description | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | LLM Hallucination: On-device model may return invalid JSON or non-existent exercises, breaking the queue. | Critical | High | Implemented: "IronLogic" engine uses TOON (strict pipe-delimited format) and a deterministic "Repair System" that fuzzy-matches names and restores dropped exercises. |
| R2 | Inference Latency: Llama 3.2 3B may be too slow on older Android devices, causing user frustration. | High | Medium | Implemented: Optimized using QLoRA quantization (4-bit) and Executorch. UI shows updates while processing in background. |
| R3 | Context Window Overflow: Long workout histories may exceed the 8k token limit of the model. | High | High | Implemented: TOON syntax compresses data by several times compared to standard JSON. We only send the immediate 3-item queue, not full history. |
| R4 | Data Corruption: App crashes during an active workout could lose user progress. | Medium | Low | Implemented: SQLite transactions for atomic saves. "Active Workout" state is persisted immediately on every input change. |